Scrum Daily Standup Meeting Tuesday 30/1/24

Work done since yesterday:

2FA system working for admin page.

Hashing of passwords in database and website included for extra security.

Test database complete with 25,000 dummy ATMs within the boundaries of the UK. Script written for this.

Work to do today:

Get the filters working for customers so they can search based on a specific criteria.

Admin page – allow admin to remove or add an ATM.

Improve styling

Work on integrating a voice system within the website to allow customer to ask questions about the nearest ATMs to their location.

After this, option to take the customer to google maps and a route to be plotted to the nearest ATM.

Things that are going well:

Communication

Even distribution of tasks and integrating them together into one workspace

Priority and time management

Challenges:

Sometimes some group members may not have a task to complete or they are unsure of the next thing to do.