Sprint 2 Daily Scrum Standup Meeting – Wednesday

* Get google maps integration working
* Optimise API code to prevent it from getting caught in a loop when called
* Start to prepare for sprint review
* Get the user filters implemented and functional
* Improve Styling

Issues:

API keeps crashing, account deactivating

Some members left without work waiting on others to complete

Same files being worked on simultaneously on different branches – creating conflicts when merging in GitHub

Positives:

Communication at a high standard

Good collaboration

Creating increased value for the clients

Good scheduling